CloudShield AI / DAIL

Technical Software Engineering & Final Implementation Specification

Version 1.0  |  Implementation Baseline  |  25 August 2026

Document purpose: This is the final engineering-oriented implementation plan for building the CloudShield AI / DAIL research prototype. It focuses on software architecture, technologies, interfaces, data, implementation order, testing, evidence, operational boundaries, and engineering acceptance criteria. Research motivation and prior-art material are treated as upstream decisions rather than re-designed here.

# Document Control

| Item | Decision |
| --- | --- |
| Document status | FINAL IMPLEMENTATION BASELINE |
| Primary system | CloudShield AI with DAIL as the research core |
| Initial implementation target | Deterministic DAIL core using fixed Terraform candidate patches |
| MVP cloud scope | AWS |
| MVP IaC scope | Controlled Terraform/HCL subset |
| Primary language | Python 3.12 |
| Core persistence | SQLite initially; persistence abstraction retained |
| Graph | NetworkX |
| Schema validation | Pydantic v2 |
| Testing | pytest |
| CI | GitHub Actions |
| LLM | Provider-agnostic adapter; introduced after deterministic core |

# 1. Executive Engineering Decision

The system will be implemented as a deterministic, modular DAIL engine first and integrated with an LLM only after the deterministic fixed-patch path is proven. The implementation will preserve a hard trust boundary: the LLM proposes changes, DAIL evaluates candidates, and only the Promotion Controller can change Trusted State.

The first research-complete software milestone is not a UI, API, or live LLM. It is the fixed-patch end-to-end DAIL pipeline:

Trusted State → Candidate State Builder → Candidate State → Identity → Dependency → Impact → Verification → Promotion

The canonical safety property is that a security fix must not be promoted if it breaks a previously protected functional invariant. Conversely, when the security problem is fixed and the protected functional property is preserved, promotion should occur.

# 2. System Scope and Boundaries

## 2.1 In Scope

CloudShield AI product context only insofar as it hosts and exercises DAIL.

DAIL deterministic core.

Stateful trusted-state management.

Protected invariant ledger.

Terraform normalization for the controlled subset.

Resource identity and change classification.

Supported dependency graph construction.

Impact/invalidation analysis.

Layered verification.

Promotion decision logic.

Fixed Terraform patch execution.

LLM remediation adapter after deterministic core completion.

Immutable research evidence capture.

A/B/C experiment harness after core completion.

Independent ground-truth/oracle path.

## 2.2 Supported Terraform/AWS Resource Scope

| Resource | Role in MVP |
| --- | --- |
| aws_vpc | Network boundary |
| aws_subnet | Network segment |
| aws_route_table | Routing |
| aws_route_table_association | Subnet routing association |
| aws_internet_gateway | Internet connectivity |
| aws_instance | Compute |
| aws_security_group | Security policy |
| aws_security_group_rule | Explicit security rule |
| aws_db_instance | RDS database |

## 2.3 Out of Scope

All-AWS service coverage.

Multi-cloud infrastructure.

Kubernetes.

Generic support for arbitrary Terraform constructs.

Production-scale distributed architecture.

Full CloudShield UI/productization before the research core is stable.

Autonomous unrestricted cloud deployment.

Treating unsupported infrastructure semantics as trusted.

# 3. Engineering Invariants

| Invariant | Implementation Rule |
| --- | --- |
| Trust boundary | LLM output and candidate states are untrusted until promotion. |
| Trusted state mutation | Only the Promotion Controller may commit a candidate as trusted. |
| Rejected candidate | Never becomes the trusted baseline for the next repair attempt. |
| UNKNOWN | Never silently converts to PASS. |
| UNSUPPORTED | Must remain explicit and cannot silently become trusted proof. |
| Verifier error | Must remain distinguishable from property failure. |
| Affected | Means evidence is insufficient/current proof must be re-established; it is not equivalent to violated. |
| Identity uncertainty | Historical evidence cannot silently transfer across uncertain correspondence. |
| Dependency uncertainty | Must be handled conservatively. |
| Evidence freshness | Protected invariant evidence must be current for the trusted state it protects. |

# 4. System Architecture

CloudShield AI
                              │
                              ▼
                       ┌─────────────┐
                       │    DAIL     │
                       └─────────────┘
                              │
        ┌─────────────────────┼──────────────────────┐
        ▼                     ▼                      ▼
 Candidate State        Trusted State          Invariant Store
 Builder                Manager                / Evidence
        │
        ▼
 Change Analysis
        │
   ┌────┼───────────┐
   ▼    ▼           ▼
Identity Dependency Impact
   │       │           │
   └───────┴───────────┘
             │
             ▼
      Verification Engine
             │
             ▼
     Promotion Controller
       │             │
       ▼             ▼
   PROMOTE      REJECT/RETRY/
       │         ESCALATE
       ▼
 New Trusted State
             │
             ▼
     Research Evidence
     / Independent Oracle

## 4.1 Component Responsibilities

| Component | Primary responsibility | Must not do |
| --- | --- | --- |
| Candidate State Builder | Construct a candidate representation from a fixed patch or LLM output. | Commit trusted state. |
| Trusted State Manager | Persist/version trusted and candidate snapshots. | Make verification decisions. |
| Invariant Store | Persist invariant definitions, scope, status, and evidence links. | Assume stale evidence is valid. |
| Identity Engine | Determine resource correspondence and change class. | Invent semantic equivalence when uncertain. |
| Dependency Engine | Construct supported typed dependency relationships. | Claim complete AWS semantics. |
| Impact Engine | Determine which obligations may require re-verification. | Declare that an invariant is actually valid. |
| Verification Engine | Evaluate candidate properties. | Promote state. |
| Promotion Controller | Apply promotion policy and commit/reject candidate. | Perform hidden verification logic. |
| LLM Adapter | Generate untrusted remediation proposals. | Directly mutate trusted state. |
| Evidence Pipeline | Persist traceable research events. | Rewrite historical evidence silently. |
| Independent Oracle | Provide evaluation path separate from DAIL verifier. | Reuse DAIL's own decision as ground truth. |

# 5. End-to-End Software Workflow

Load the current Trusted State and its protected invariant/evidence set.

Receive a candidate Terraform patch. During the deterministic phase this is a fixed patch; later it may come from the LLM adapter.

Validate and construct Candidate State without mutating Trusted State.

Normalize candidate Terraform resources into the common internal model.

Compute resource identity and resource-level changes.

Build/update the supported dependency graph.

Determine change impact and affected protected invariants.

Run required structural, security, and functional verification.

Classify results using explicit result semantics.

Apply Promotion Controller policy.

If PROMOTE, atomically commit Candidate State as the next Trusted State and persist current evidence.

If REJECT, preserve the existing Trusted State and record the candidate/decision.

If RETRY or ESCALATE, preserve trust state and record the unresolved condition.

Persist a complete evidence trail for the transition.

When experimentation begins, independently evaluate outcomes through the ground-truth path.

# 6. Technology Stack

| Layer | Final recommendation | Reason | Alternative |
| --- | --- | --- | --- |
| Language | Python 3.12 | Research velocity, AWS/Terraform ecosystem, testing/data tooling, clear domain modeling. | Go, TypeScript |
| Project/dependency tooling | uv + pyproject.toml | Fast reproducible Python environments and modern packaging. | Poetry, pip |
| Schemas | Pydantic v2 | Explicit contracts, validation, serialization, readable domain models. | dataclasses, attrs |
| Terraform interaction | Terraform CLI + HCL tooling | Terraform remains authoritative for supported structural interpretation; avoids rebuilding Terraform semantics. | Custom parser only |
| Persistence | SQLite initially via SQLAlchemy | Zero-infrastructure, transactional, reproducible, adequate for research MVP. | PostgreSQL |
| Graph | NetworkX | Mature, deterministic, easy graph inspection and testing. | Neo4j |
| AWS | boto3 | Official Python AWS SDK and controlled runtime integration. | AWS CLI only |
| Testing | pytest | Strong fixture/parameterization ecosystem and suitable unit/integration/e2e organization. | unittest |
| API | FastAPI later | Useful external interface after core is stable; not a dependency of M1. | Flask |
| LLM | Provider-agnostic adapter | Prevents provider coupling and permits deterministic test adapters. | Direct provider SDK |
| Logging | Python structured logging approach | Debugging and operational traceability without conflating logs with research evidence. | Third-party logging stack |
| CI | GitHub Actions | Simple reproducible CI integrated with repository. | GitLab CI |
| Containerization | Docker optional/later | Useful for reproducible integration environments; unnecessary for initial deterministic core. | None initially |

## 6.1 Technology Decision Rules

Prefer the simplest technology that satisfies the research prototype.

Do not introduce infrastructure because a production system might eventually need it.

Keep domain interfaces independent of storage, LLM provider, and web framework.

Use deterministic local fixtures wherever AWS access is not scientifically required.

Every technology that can affect experimental validity must be documented before the main experiment.

# 7. Repository Architecture

cloudshield-ai/
├── pyproject.toml
├── README.md
├── .gitignore
├── .python-version
│
├── dail/
│   ├── __init__.py
│   ├── state/
│   ├── invariants/
│   ├── terraform_model/
│   ├── identity/
│   ├── dependency/
│   ├── impact/
│   ├── verification/
│   ├── promotion/
│   ├── llm/
│   └── evidence/
│
├── experiments/
│   ├── scenarios/
│   ├── baselines/
│   ├── oracle/
│   ├── harness/
│   └── analysis/
│
├── terraform/
│   ├── fixtures/
│   └── modules/
│
├── tests/
│   ├── unit/
│   ├── integration/
│   ├── e2e/
│   ├── adversarial/
│   └── regression/
│
├── scripts/
├── configs/
└── docs/
    ├── architecture/
    ├── decisions/
    ├── experiments/
    └── implementation/

## 7.1 Module Dependency Rule

Lower-level domain modules must not import higher-level orchestration modules. The core domain must not depend directly on FastAPI, a specific LLM provider, or a concrete database implementation. Infrastructure adapters sit at the edges.

# 8. Core Domain Model

## 8.1 Trusted State

TrustedState represents the only infrastructure snapshot eligible to serve as the baseline for the next repair attempt.

TrustedState
- state_id
- version
- terraform_snapshot
- normalized_resources
- protected_invariant_ids
- evidence_ids
- created_at
- parent_state_id
- status = TRUSTED

## 8.2 Candidate State

CandidateState
- candidate_id
- parent_trusted_state_id
- patch_id
- terraform_snapshot
- normalized_resources
- build_status
- created_at
- source = FIXED_PATCH | LLM

Candidate State is immutable after construction for the purposes of a single evaluation attempt. If a new patch is proposed, a new candidate is created.

## 8.3 Invariant

Invariant
- invariant_id
- name
- category = SECURITY | FUNCTIONAL
- predicate_definition
- scope
- status
- protected_since_state
- current_evidence_id

## 8.4 Evidence

VerificationEvidence
- evidence_id
- state_id
- invariant_id
- verifier_id
- verifier_version
- result
- details
- timestamp
- input_fingerprint

# 9. Terraform Normalized Model

All downstream DAIL components consume a normalized representation. They should not each implement their own Terraform parsing logic.

NormalizedResource
- resource_id
- terraform_address
- resource_type
- provider
- attributes
- references
- source_metadata
- state_metadata
- canonical_hash

## 9.1 Canonicalization

Normalize resource addresses and resource types.

Normalize equivalent security-group rule representations where supported.

Normalize attribute ordering before hashing/serialization.

Represent references explicitly.

Preserve source/provenance information.

Mark unsupported constructs explicitly.

Never drop information merely because a downstream verifier does not use it.

## 9.2 Terraform Authority

Terraform CLI remains the authoritative structural tool where practical. A custom normalization layer translates supported Terraform information into DAIL's stable internal model; it must not attempt to reproduce all Terraform semantics.

# 10. Trusted State Manager

## 10.1 Responsibilities

Create and load trusted-state snapshots.

Assign monotonically traceable versions.

Associate protected invariants and current evidence.

Create candidate evaluation contexts.

Atomically commit only approved candidates.

Prevent rejected candidates from replacing the trusted baseline.

## 10.2 State Transition

TRUSTED(vN)
    │
    ├── candidate rejected ───────► TRUSTED(vN)
    │
    ├── retry/escalate ───────────► TRUSTED(vN)
    │
    └── candidate promoted ───────► TRUSTED(vN+1)

# 11. Invariant Store and Lifecycle

REGISTERED
    ↓
VERIFYING
    ↓
VERIFIED
    ↓
PROTECTED
    ↓
AFFECTED
    ↓
REVERIFYING
    ├── PASS ─────► PROTECTED
    ├── FAIL ─────► VIOLATED
    └── UNKNOWN ──► UNCERTAIN

The exact status representation may be implemented as a domain enum plus evidence-backed transition rules. The key engineering rule is that protection is evidence-backed and state-specific.

# 12. Resource Identity Engine

## 12.1 Identity Output

SAME
DIFFERENT
UNCERTAIN

## 12.2 Change Output

UNCHANGED
MODIFIED
CREATED
DELETED
REPLACED
UNCERTAIN

## 12.3 Engineering Rules

Use stable Terraform/resource addressing where it provides valid identity evidence.

Use controlled canonical attributes for supported replacement/equivalence decisions.

Treat ambiguous correspondence as UNCERTAIN.

Do not transfer protected evidence across uncertain identity correspondence.

Record identity rationale/provenance so decisions can be audited.

# 13. Dependency Graph Engine

## 13.1 Graph Model

Node = normalized Terraform resource or supported semantic object
Edge = typed supported relationship
Edge metadata = source/provenance + confidence/uncertainty

## 13.2 Dependency Categories

Terraform structural references.

Supported infrastructure relationships.

Invariant-semantic relationships.

The MVP graph is intentionally incomplete with respect to all AWS semantics. Incompleteness must be explicit rather than hidden.

# 14. Impact / Invalidation Engine

## 14.1 Purpose

Impact analysis determines what may need re-verification. It does not itself prove whether an invariant still holds.

Changed resources
      ↓
Identity/change classification
      ↓
Direct scope intersection
      ↓
Supported dependency expansion
      ↓
Invariant relationship intersection
      ↓
Affected invariant set

## 14.2 Conservative Conditions

Modified protected resource.

Created/deleted/replaced resource in invariant scope.

Supported dependency path from changed resource to protected invariant scope.

Identity uncertainty affecting an invariant.

Dependency uncertainty affecting an invariant.

Supported restructuring that invalidates prior evidence assumptions.

A protected invariant that is affected must not retain the meaning of current proof until it is re-verified.

# 15. Verification Engine

## 15.1 Architecture

VerificationEngine
├── StructuralVerifier
├── SecurityVerifier
├── FunctionalVerifier
└── OptionalFormalVerifier

## 15.2 Result Contract

| Result | Meaning | Promotion consequence |
| --- | --- | --- |
| PASS | Required property established for this candidate. | May satisfy that verification requirement. |
| FAIL | Property is established as violated. | Blocking unless policy explicitly says otherwise; protected-invariant failure blocks promotion. |
| UNKNOWN | Verifier cannot establish the property. | Must not become PASS; normally blocks promotion where proof is required. |
| UNSUPPORTED | Verifier does not support the required construct/property. | Cannot silently count as proof. |
| VERIFIER_ERROR | Verification infrastructure failed or produced an execution error. | Must remain distinct from FAIL; policy determines retry/escalation. |

## 15.3 Verification Layers

Structural: Terraform/configuration validity and supported model consistency.

Security: explicit security predicates for the MVP.

Functional: selected supported reachability and functional properties.

Optional formal: only where justified by a concrete verification need.

# 16. Promotion Controller

## 16.1 Decision Inputs

Candidate structural validity.

New remediation requirement result.

Affected protected invariant set.

Verification results for all required obligations.

New-resource baseline security checks.

Identity results.

Dependency results.

Blocking uncertainty/error conditions.

## 16.2 Decision Algorithm

if candidate_structurally_invalid:
    REJECT

if remediation_requirement_not_satisfied:
    REJECT

if any_required_protected_invariant_not_verified_pass:
    REJECT or RETRY/ESCALATE depending on result

if required_identity_or_dependency_information_is_uncertain:
    REJECT or ESCALATE according to policy

if new_resources_fail_applicable_baseline_security:
    REJECT

otherwise:
    PROMOTE

The exact policy table must be encoded as deterministic rules and covered by unit tests. The controller is the single authoritative mutation boundary.

# 17. LLM Integration

## 17.1 Adapter Boundary

LLMRemediationInterface
        ↓
Provider Adapter
        ↓
Prompt Builder
        ↓
LLM Request
        ↓
LLM Response
        ↓
Patch Extraction/Validation
        ↓
Candidate State Builder

## 17.2 LLM Rules

LLM output is always untrusted.

LLM cannot call the Trusted State Manager directly.

Every LLM proposal becomes a separately identifiable attempt.

Malformed/unsupported patches fail candidate construction rather than being trusted.

Provider details remain outside DAIL domain logic.

A deterministic fake/test adapter must exist for tests.

# 18. Research Evidence and Audit Trail

## 18.1 Event Chain

Experiment
  → Run
    → Attempt
      → LLM Request
      → LLM Response
      → Patch
      → Candidate State
      → Identity
      → Dependency
      → Impact
      → Verification
      → Promotion Decision
      → Independent Ground Truth
      → Metric

## 18.2 Evidence Rules

Evidence is append-oriented and traceable.

Every decision references the state/candidate that produced it.

Verifier version/configuration is recorded.

Input fingerprints allow reproducibility checks.

Research evidence is separate from transient debug logs.

Historical evidence is not overwritten to make a result look cleaner.

# 19. Database / Persistence Design

## 19.1 Initial Persistence

SQLite is the initial persistence backend. SQLAlchemy should provide a persistence abstraction so the domain does not depend on SQLite-specific APIs.

## 19.2 Logical Entities

| Entity | Purpose |
| --- | --- |
| states | Trusted/candidate snapshots and lineage |
| resources | Normalized resource records/fingerprints |
| invariants | Invariant definitions and lifecycle |
| evidence | Verification evidence |
| dependencies | Typed graph edges and provenance |
| impact_results | Affected-set computations |
| verification_results | Verifier outputs |
| decisions | Promotion outcomes |
| runs | Experiment/run metadata |
| attempts | Repair attempts and candidate lineage |
| llm_events | LLM request/response metadata |
| oracle_results | Independent ground-truth outcomes |

# 20. API and Interface Contracts

## 20.1 Core Service Interfaces

CandidateBuilder.build(patch, trusted_state) -> CandidateState | BuildFailure

IdentityEngine.compare(trusted, candidate) -> IdentityReport

DependencyEngine.build(candidate) -> DependencyGraph

ImpactEngine.compute(trusted, candidate, graph) -> ImpactReport

VerificationEngine.verify(candidate, requirements) -> VerificationReport

PromotionController.decide(context) -> PromotionDecision

TrustedStateManager.commit(candidate, decision) -> TrustedState

These signatures are conceptual contracts for implementation. Exact class names and serialization details can be refined during M1 without changing the architectural responsibility boundaries.

# 21. Error and Uncertainty Model

| Condition | System behavior |
| --- | --- |
| Malformed Terraform patch | Candidate build failure; no trusted-state mutation. |
| Unsupported Terraform construct | Explicit UNSUPPORTED/UNKNOWN path; no silent trust. |
| Identity uncertain | Conservative invalidation/evidence handling. |
| Dependency uncertain | Conservative impact handling. |
| Verification UNKNOWN | Cannot satisfy a proof requirement. |
| Verifier error | Record error; RETRY/ESCALATE/REJECT according to policy. |
| Promotion rejection | Trusted state remains unchanged. |
| Storage failure during promotion | No partial trusted-state mutation; transactional failure. |
| LLM timeout/error | Attempt recorded; trusted state unchanged. |

# 22. Security Engineering

Treat all LLM output as untrusted input.

Validate Terraform syntax and supported constructs before analysis.

Never execute arbitrary LLM-generated infrastructure against production AWS.

Use isolated controlled AWS environments for runtime tests.

Store credentials outside source control.

Use least-privilege AWS credentials for any runtime validation.

Redact secrets from evidence and logs.

Make candidate/trusted state transitions explicit and transactional.

Keep research fixtures deterministic and version-controlled.

Do not allow a debugging or convenience path to bypass Promotion Controller.

# 23. Testing Architecture

End-to-End
                /                  Integration       Adversarial
           /                           Unit --------------- Regression

## 23.1 Unit Tests

Pydantic/domain schema validation.

Terraform normalization.

Canonicalization/hashing.

Identity classification.

Dependency edge generation.

Impact/invalidation rules.

Verifier predicates.

Promotion decision matrix.

State transition invariants.

## 23.2 Integration Tests

Terraform fixture → normalized model.

Normalized model → dependency graph.

Graph + state → impact report.

Candidate → verification report.

Candidate + report → promotion decision.

Persistence round-trip.

## 23.3 Adversarial Tests

Broken protected functional invariant after security fix.

Deleted dependency.

Resource replacement.

Identity ambiguity.

Dependency ambiguity.

Unsupported resource/attribute.

Verifier UNKNOWN.

Verifier error.

Malformed LLM patch.

Attempt to mutate trusted state through candidate path.

# 24. Canonical Fixed-Patch Vertical Slice

## 24.1 Scenario A — Regression Must Be Rejected

Trusted State
  ├── Security: public SSH problem
  └── Functional invariant: EC2 → RDS TCP/5432 works

Fixed Patch
  └── removes public SSH
      but breaks EC2 → RDS TCP/5432

Expected:
  Security = PASS
  Functional = FAIL
  Decision = REJECT
  Trusted State = unchanged

## 24.2 Scenario B — Safe Promotion

Trusted State
  ├── Security: public SSH problem
  └── Functional invariant: EC2 → RDS TCP/5432 works

Fixed Patch
  └── removes public SSH
      while preserving EC2 → RDS TCP/5432

Expected:
  Security = PASS
  Functional = PASS
  Decision = PROMOTE
  Trusted State = candidate becomes v(N+1)

# 25. Implementation Roadmap

| Milestone | Implementation | Exit criterion |
| --- | --- | --- |
| M1 | Project foundation + normalized Terraform model | Deterministic normalized representation from controlled fixtures. |
| M2 | Trusted State + Invariant Store | State/invariant lifecycle works with persistence. |
| M3 | Resource Identity | Identity/change classifications pass deterministic tests. |
| M4 | Dependency Graph | Supported typed graph is deterministic and traceable. |
| M5 | Impact/Invalidation | Affected-set calculations pass canonical and adversarial tests. |
| M6 | Verification | Layered verifiers return explicit result semantics. |
| M7 | Promotion Controller | Promotion safety matrix passes. |
| M8 | Fixed-patch DAIL | Both canonical reject/promote scenarios work end-to-end. |
| M9 | LLM integration | LLM produces untrusted candidate patches through adapter boundary. |
| M10 | Evidence pipeline | Complete transition chain is persisted. |
| M11 | Experiment harness | A/B/C can run under controlled protocol. |
| M12 | Full testing + independent oracle | Research-critical safety and oracle tests pass. |
| M13 | Pilot | Controlled end-to-end pilot produces complete evidence. |
| M14 | Protocol freeze | Experiment protocol/configuration is frozen. |
| M15 | Main experiment preparation | Reproducible experiment package ready. |

# 26. M1 Detailed Implementation Plan

## 26.1 M1 Deliverables

Initialize Python 3.12 project and dependency management.

Create package/module skeleton.

Create base configuration mechanism.

Create Pydantic domain schemas for normalized resources and related metadata.

Create controlled Terraform fixtures for the MVP resource types.

Implement Terraform invocation wrapper.

Implement normalized resource extraction.

Implement canonical attribute serialization.

Implement deterministic resource fingerprinting.

Normalize security-group/security-group-rule representations within the supported scope.

Create M1 unit/integration tests.

Document unsupported constructs and normalization decisions.

## 26.2 M1 Non-Goals

No LLM.

No promotion.

No full dependency engine.

No AWS runtime deployment.

No A/B/C experiment.

No UI.

## 26.3 M1 Acceptance Criteria

Fresh checkout can install the project reproducibly.

All M1 tests pass.

Same fixture produces the same normalized representation across repeated runs.

Unsupported constructs are explicit.

Resource identities/fingerprints are deterministic.

No code path can mutate Trusted State because Trusted State functionality is not yet implemented.

# 27. Development Workflow

1. Select milestone
2. Confirm dependencies
3. Implement smallest domain contract
4. Write unit tests
5. Implement component
6. Run integration tests
7. Run regression suite
8. Inspect evidence/output
9. Review research impact
10. Update technical documentation
11. Commit milestone
12. Only then begin next dependent milestone

A milestone is not complete merely because code runs. It is complete when its implementation, tests, documentation, and research-validity implications are understood.

# 28. CI Pipeline

Pull Request
   ↓
Environment/setup
   ↓
Formatting/lint checks
   ↓
Schema/type validation
   ↓
Unit tests
   ↓
Integration tests
   ↓
Regression tests
   ↓
Artifact/test report

AWS-backed integration tests should be separated from the default deterministic CI path and executed only in controlled environments with explicit credentials and cost/safety controls.

# 29. Experiment Architecture

## 29.1 A/B/C

| Condition | Persistent state | Verification policy |
| --- | --- | --- |
| A — Stateless | No persistent DAIL protection state | Stateless baseline. |
| B — Stateful Full | Persistent invariant state | Full protected-set verification. |
| C — DAIL | Persistent invariant state | Dependency-aware selective verification. |

The same core verification machinery should be reused where appropriate. The conditions must not receive unfairly different model capability or context. The intended experimental difference is the state/verification policy, not arbitrary prompt quality.

## 29.2 Research Run Trace

Experiment
→ Run
→ Attempt
→ Candidate
→ DAIL analysis
→ Decision
→ Independent ground truth
→ Metrics

# 30. Independent Ground Truth / Oracle

DAIL must not be evaluated solely by the verifier that DAIL itself uses. The oracle should be an independently implemented or independently executed evaluation path appropriate to each property.

Keep oracle code/configuration separate from DAIL decision logic.

Where runtime validation is used, run it in a controlled isolated AWS environment.

Do not feed DAIL's promotion decision into the oracle.

Record oracle version and input fingerprint.

Use oracle disagreement as a research signal, not something to silently resolve.

# 31. Metrics and Evidence Engineering

## 31.1 Core metrics to support

Repair success.

Unsafe promotion rate.

Regression detection.

Verification work.

Number of invariants verified.

Number of invariants affected.

Attempts per successful repair.

UNKNOWN/UNSUPPORTED frequency.

Oracle agreement/disagreement.

Latency/cost where relevant.

The exact unit for 'verification work' must be fixed before the main experiment. It should not be chosen after seeing results.

# 32. Engineering Risks and Mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Incorrect resource identity | Critical | Conservative identity rules, uncertainty states, adversarial tests. |
| Missed dependency | Critical | Typed graph, provenance, canonical dependency fixtures, independent oracle. |
| UNKNOWN treated as PASS | Critical | Explicit result types and promotion guard tests. |
| Rejected candidate becomes trusted | Critical | Single mutation boundary and transaction tests. |
| Verifier circularity | High | Independent oracle implementation/execution. |
| Terraform semantic mismatch | High | Terraform CLI authority + normalized model. |
| Scope expansion | High | Resource allowlist and documented out-of-scope handling. |
| LLM nondeterminism | Medium | Deterministic adapter for core tests; record model/configuration in experiments. |
| Evidence loss | High | Append-oriented event model and evidence tests. |
| Cloud cost/safety | High | Controlled AWS account/environment, least privilege, cleanup automation. |
| Over-engineering | Medium | Milestone gates and minimal infrastructure until required. |

# 33. Locked / Provisional / Recommended Classification

## LOCKED

DAIL research contribution and core mechanism.

Trusted State and protected invariant concepts.

Candidate/LLM trust boundary.

Identity, dependency, impact, verification, promotion responsibilities.

PASS/FAIL/UNKNOWN semantics and conservative uncertainty handling.

MVP AWS/Terraform resource scope.

A/B/C experimental structure.

Independent ground-truth requirement.

Fixed-patch deterministic core before LLM.

## PROVISIONAL

Exact functional verifier implementation.

Exact independent oracle implementation.

Exact runtime validation boundary.

Exact persistence schema details.

Exact graph metadata schema.

Optional formal verification.

Exact experiment infrastructure.

## RECOMMENDED

Python 3.12.

uv + pyproject.toml.

Pydantic v2.

Terraform CLI plus limited HCL tooling.

SQLite + SQLAlchemy.

NetworkX.

boto3.

pytest.

GitHub Actions.

Provider-agnostic LLM adapter.

# 34. Items Requiring Audit Chat Review

| Review item | Why it matters |
| --- | --- |
| Functional verification semantics | Determines whether static modeling and/or runtime validation supports the intended functional claim. |
| Independent oracle design | Prevents circular evaluation. |
| Identity boundaries | Prevents hidden assumptions from invalidating protected evidence. |
| Verification-work metric | Ensures A/B/C efficiency comparison is well-defined before results. |
| A/B/C prompt/context equivalence | Prevents unfair advantage to DAIL. |
| Unsupported/unknown policy | Ensures uncertainty is treated consistently and defensibly. |

These are not reasons to stop M1 engineering. They are research-critical decisions that must be settled before the affected later milestones or main experiment.

# 35. Definition of Done — Engineering MVP

Supported Terraform subset is normalized deterministically.

Trusted State and Candidate State are isolated and versioned.

Protected invariants are evidence-backed.

Identity classifications are deterministic for supported cases and conservative for ambiguous cases.

Supported dependency graph is deterministic and traceable.

Impact engine produces affected invariant sets.

Verification engine produces explicit result semantics.

Promotion Controller is the only trusted-state mutation authority.

Canonical regression scenario is rejected.

Canonical safe scenario is promoted.

Rejected candidates cannot become trusted.

UNKNOWN cannot silently promote.

Evidence covers the full transition chain.

Independent oracle exists before main experiment.

A/B/C harness can execute under a fixed protocol.

Automated tests cover safety-critical behavior.

Documentation matches implementation.

A reproducible local run can be executed from a clean checkout.

# 36. Final Implementation Checklist

| Stage | Ready? |
| --- | --- |
| Technical architecture defined | YES |
| Technology stack selected | YES — recommended baseline |
| Repository structure defined | YES |
| Domain boundaries defined | YES |
| Trust boundary defined | YES |
| Terraform scope defined | YES |
| M1 acceptance criteria defined | YES |
| Core testing strategy defined | YES |
| Research evidence architecture defined | YES |
| A/B/C engineering boundary defined | YES |
| Independent oracle requirement defined | YES |
| Functional verifier exact implementation | AUDIT REVIEW |
| Exact verification-work metric | AUDIT REVIEW |
| M1 coding | NEXT STEP |

# 37. Final Engineering Directive

This document is the implementation baseline. Implementation should proceed from M1 forward and should not skip dependency gates merely to reach the LLM or UI faster.

When implementation exposes a contradiction, technical impossibility, or research-validity concern, do not silently alter the architecture. Stop at the affected boundary, document the issue, propose alternatives, and mark the item REQUIRES AUDIT CHAT REVIEW.

The engineering objective is not simply to produce a working application. It is to produce a deterministic, testable, auditable, reproducible implementation of the approved DAIL mechanism whose software behavior can later support scientifically defensible A/B/C evidence.

# Appendix A — First Implementation Command Sequence

# Environment
python 3.12
uv sync

# Quality
uv run pytest

# M1 target
uv run python -m dail.terraform_model ...

# Full deterministic suite
uv run pytest tests/unit tests/integration tests/regression

# Later milestones
uv run pytest tests/e2e tests/adversarial

The exact commands and package entry points will be finalized when the repository is initialized; they are shown here as implementation intent, not as an already-created codebase.

# Appendix B — Document Authority

This engineering report consolidates the uploaded CloudShield AI / DAIL implementation materials and the implementation-readiness decisions made from them. It is an engineering baseline, not a replacement for the underlying research record. Where a research-level decision is locked upstream, this report implements that decision rather than redefining it.